|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 |
| 1 | As a patient, I want to be able to Check my BMI so that I can be updated about my health | Design user interface | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for page interface | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Test the page | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 | As a patient, I want to be able to Get my health suggestion so that I can take necessary steps to keep myself fit | Design user interface | 0 | 3 | 0 | 0 | 0 | 0 | 0 |
| Write code for page interface | 0 | 2 | 0 | 0 | 0 |  |  |
| Test the page | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| 3 | As a patient, I want to be able to Check my heart rate so that I can know about my heart condition | Design user interface | 0 | 3 | 0 | 0 | 0 | 0 | 0 |
| Write code for page interface | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Test the page | 0 | 1 | 0 | 0 | 00 | 0 | 0 |
| 4 | As a patient, I want to be able to keep track of daily calories burn so that I can be updated about my burned calories | Design user interface | 0 | 0 | 3 | 0 | 0 | 0 | 0 |
| Write code for page interface | 0 | 0 | 3 | 0 | 0 | 0 | 0 |
| Create database table for storing information | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Connect page with database | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Test the page | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| 5 | As a patient, I want to be able to can communicate with doctors so that In emergencies I don’t have to search for them randomly | Design user interface | 0 | 0 | 0 | 3 | 0 | 0 | 0 |
| Write code for page interface | 0 | 0 | 0 | 3 | 0 | 0 | 0 |
| Create database table for storing information | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Connect page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the page | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| 6 | As a patient, I want to be able to get help with medication dosage so that I don’t have to go and see a doctor on my own every time | Design user interface | 0 | 0 | 0 | 3 | 0 | 0 | 0 |
| Write code for page interface | 0 | 0 | 0 | 3 | 0 | 0 | 0 |
| Create database table for storing information | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Connect page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the page | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| 7 | As a patient, I want to be able to ask for emergency checkup so that I can act on my own for emergency times | Design user interface | 0 | 0 | 0 | 0 | 3 | 0 | 0 |
| Write code for page interface |  | 0 | 0 | 0 | 2 | 0 | 0 |
| Test the page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 8 | As a patient, I want to be able to get daily notifications about my health so that I can be updated | Design user interface | 0 | 0 | 0 | 0 | 3 | 0 | 0 |
| Write code for page interface | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| Test the page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 9 | As a doctor, I want to be able to Change my online schedule time so that Everyone knows which time I will be online | Design user interface | 0 | 0 | 0 | 0 | 0 | 3 | 0 |
| Write code for page interface | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Connect page with database | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Test the page | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| 10 | As a doctor, I want to be able to See my patient’s appointment schedules so that I can handle all my patients time to time | Design user interface | 0 | 0 | 0 | 0 | 0 | 3 | 0 |
| Write code for page interface | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Connect page with database | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Test the page | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| 11 | As a doctor, I want to be able to I can set my charging fees so that so that Everyone can know about the visiting fees | Design user interface | 0 | 0 | 0 | 0 | 0 | 0 | 3 |
| Write code for page interface | 0 | 0 | 0 | 0 | 0 | 0 | 2 |
| Connect page with database | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| Test the page | 0 | 0 | 0 | 0 | 0 | 0 | 2 |